Project Planning Phase

Project Planning Document (Product Backlog, Sprint Planning, Stories, Story points)

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Instance Setup | USN-1 | Open and configure the Personal Developer Instance (PDI) | 2 | High | Member 1 |
| Sprint-1 | Configuration Setup | USN-2 | Create and manage a local update set | 1 | High | Member 2 |
| Sprint-1 | Table Creation | USN-3 | Create Salesforce table | 2 | High | Member 1 |
| Sprint-1 | Table Creation | USN-4 | Create Admission table | 3 | High | Member 1 |
| Sprint-1 | Table Creation | USN-5 | Create Student Progress table | 3 | Medium | Member 2 |
| Sprint-2 | UI Configuration | USN-6 | Configure Salesforce table form layout | 2 | Medium | Member 1 |
| Sprint-2 | UI Configuration | USN-7 | Configure Admission table form layout | 2 | Medium | Member 1 |
| Sprint-2 | UI Configuration | USN-8 | Configure Student Progress table form layout | 2 | Medium | Member 2 |
| Sprint-2 | Number Maintenance | USN-9 | Implement auto-number generation for admission number | 3 | High | Member 2 |
| Sprint-2 | Process Flow | USN-10 | Configure process flow for admission stages | 3 | Medium | Member 1 |
| Sprint-3 | Client Scripts | USN-11 | Auto-populate admission details using reference fields | 3 | High | Member 1 |
| Sprint-3 | Client Scripts | USN-12 | Disable non-editable fields based on conditions | 2 | Medium | Member 2 |
| Sprint-3 | Logic & Calculation | USN-13 | Calculate total marks automatically | 3 | High | Member 2 |
| Sprint-3 | Logic & Calculation | USN-14 | Calculate percentage automatically | 3 | High | Member 2 |
| Sprint-3 | Logic & Result | USN-15 | Generate result status automatically | 2 | Medium | Member 1 |
| Sprint-3 | Client Scripts | USN-16 | Auto-fill address details using pincode | 3 | Medium | Member 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 5 Days | 5 Feb 2026 | 9 Feb 2026 | 11 | 9 Feb 2026 |
| Sprint-2 | 12 | 5 Days | 10 Feb 2026 | 14 Feb 2026 | 12 | 14 Feb 2026 |
| Sprint-3 | 16 | 5 Days | 15 Feb 2026 | 19 Feb 2026 | 16 | 19 Feb 2026 |

Velocity Calculation

Total Story Points = 11 + 12 + 16 = 34

Number of Sprints = 3

Velocity = 39 / 3 = 13 Story Points per Sprint

Burndown Chart

The burndown chart illustrates the remaining story points across Sprint-3.The ideal line represents expected progress, while the actual progress line shows real task completion.

All planned story points were completed within the sprint duration, indicating effective sprint execution and accurate estimation.