Acceptance Testing

UAT Execution & Report Submission

# Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Educational Organisation using ServiceNow project at the time of the release to User Acceptance Testing (UAT).

# Defect Analysis

This report shows the number of resolved or closed bugs identified during the testing of the Student Master, Admission, and Progress tables.

| Resolution | Severity 1 (Critical) | Severity 2 (Major) | Severity 3 (Average) | Severity 4 (Minor) | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Fixed | 0 | 1 (Invalid Ref) | 0 | 1 (Decimal) | 2 |
| By Design | 0 | 0 | 2 | 3 | 5 |
| Totals | 0 | 1 | 2 | 4 | 7 |

Note: The "Invalid Reference" bug was fixed to ensure data integrity between the Salesforce Master and Admission tables.

# Test Case Analysis

This report shows the number This report shows the number of test cases that have passed, failed, and untested for each ServiceNow module.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Student Master Registry | 5 | 0 | 0 | 5 |
| Admission Lifecycle | 8 | 0 | 0 | 8 |
| Academic Progress Logic | 10 | 0 | 0 | 10 |
| Role-Based Security | 2 | 0 | 0 | 2 |
| Final Report Output | 4 | 0 | 0 | 4 |
| Totals | 29 | 0 | 0 | 29 |